CIVIS

Sovereign Diaspora Intelligence Platform

QA, Testing &

Acceptance Framework

Version 1.0

Prepared by Afronovation, Inc.

Classification: Engineering Standards — Confidential

# Document Information

| Document Title | QA, Testing & Acceptance Framework |
| --- | --- |
| Version | 1.0 |
| Status | Foundational Engineering Standards |
| Classification | Engineering Standards — Confidential |
| Prepared By | Afronovation, Inc. |
| Audience | Engineering, QA, Architecture, and Technical Leadership |
| Testing Tools | Vitest (unit) ¦ Playwright (E2E) ¦ Supabase Local Dev (RLS) ¦ GitHub Actions (CI/CD) |
| Platform | Civis Sovereign Intelligence Platform |

# 1. Purpose & Scope

This document defines the complete quality assurance, testing, and acceptance framework for the Civis Sovereign Intelligence Platform. It governs how every feature, module, and release is verified before it reaches production — from unit tests on individual service functions through to full RLS verification, performance benchmarking, and acceptance criteria for sovereign government deployment.

QA Philosophy For a sovereign government platform handling citizens' personal data, quality is not negotiable. A bug that allows cross-tenant data access is not a software defect — it is a sovereign data breach. A performance issue that prevents a minister from accessing intelligence in a critical moment is not a UX problem — it is a government failure. Every test in this framework exists to protect Civis's institutional trust and Afronovation's sovereign client relationships.

# 2. Testing Strategy Overview

## 2.1 Testing Pyramid

Civis follows a testing pyramid approach — a large base of fast, focused unit tests, a middle layer of integration tests covering critical paths, and a smaller set of comprehensive E2E and performance tests. RLS testing is treated as a special, mandatory category with 100% coverage requirements.

| Unit Tests (Foundation) | Fast, isolated tests for service functions, validators, and utilities. Run on every PR. Target: 80%+ coverage of service layer and validation logic. |
| --- | --- |
| Integration Tests | Tests covering API endpoint behaviour, database operations, and critical data flows. Run on every PR. All critical paths must be covered. |
| RLS Policy Tests | Mandatory 100% coverage. Every role tested against every table. Cross-tenant access must fail. Run on every SQL pack change. |
| E2E Tests | Full user journey tests covering primary workflows for all six roles. Run against staging before every release. |
| Performance Tests | Load and response time testing against defined benchmarks. Run pre-release. All benchmarks must be met before production deployment. |
| Security Tests | OWASP Top 10 checks, authentication bypass, and injection testing. Run pre-release. Zero critical or high findings permitted. |

## 2.2 Test Coverage Requirements

| Test Type | Scope | Tool | Pass Threshold | Trigger |
| --- | --- | --- | --- | --- |
| Unit Tests | Service layer functions, Zod validators, RLS helper functions, utility functions, data transformation logic | Vitest | 80% minimum line coverage | Every PR |
| Integration Tests | API endpoint behaviour, database operations, RLS policy enforcement, consent capture flow, audit log generation | Vitest + Supabase local | All critical paths covered | Every PR |
| RLS Policy Tests | All eight roles tested against all tenant-scoped tables. Cross-tenant access attempts must fail. Embassy scope boundaries verified. | Supabase local dev | 100% — no exceptions | Every SQL pack change |
| E2E Tests | Full user journeys — registration, verification, dashboard access, Dia query, report generation, DSR submission | Playwright | All primary user flows covered | Pre-release to staging |
| Performance Tests | Dashboard load time, Dia response time, export generation time, materialized view refresh performance | Playwright + k6 | All benchmarks met | Pre-release |
| Security Tests | OWASP Top 10 checks, authentication bypass attempts, session fixation, XSS, CSRF | OWASP ZAP + manual | Zero critical/high findings | Pre-release |
| Accessibility Tests | WCAG AA compliance, keyboard navigation, screen reader compatibility, colour contrast | axe-core + manual | WCAG AA across all surfaces | Pre-release |
| Localisation Tests | EN and FR content rendering, language toggle behaviour, Dia FR output, date/number formatting | Playwright | All surfaces validated in both languages | Every FR content change |

# 3. RLS Policy Testing — Critical Security Requirement

RLS testing is the most important quality gate in Civis. A failure in RLS enforcement is not a bug — it is a sovereign data breach. Every SQL pack deployment must include complete RLS verification before any application feature is built on top of it.

Non-Negotiable Standard 100% RLS test coverage is required for every tenant-scoped table. There are no exceptions. No feature may be considered complete, no PR may be merged, and no release may proceed to staging if any RLS test is failing. Cross-tenant access of any kind is a P1 critical defect requiring immediate halt.

## 3.1 RLS Test Matrix — All Roles

The following matrix defines the mandatory test cases for every role. Each role must be tested for what it can access (PASS cases) and what must be denied (FAIL cases).

| Role | Must PASS | Must FAIL (Isolation) | Must FAIL (Scope) | Must FAIL (Data) |
| --- | --- | --- | --- | --- |
| platform_admin | Can read/write own tenant config | Cannot read another tenant's registrants | Can access all tenants under audit | Cannot delete audit logs |
| tenant_admin | Can read/write all records in own tenant | Cannot read another tenant's records | Can access all embassies in own tenant | Cannot access platform config tables |
| embassy_admin | Can read/write registrants in own embassy jurisdiction | Cannot read registrants in another embassy | Cannot read another tenant's data | Cannot modify tenant settings |
| consular_officer | Can create/update registrants in own embassy | Cannot read registrants outside own embassy | Cannot delete registrant records | Cannot access economic profiles (read-only) |
| analyst | Can read aggregated analytics views | Cannot read raw registrant personal data | Cannot export individual-level data | Cannot access identity documents |
| economic_planner | Can read economic intelligence dashboards | Cannot read raw registrant PII | Cannot access identity documents | Cannot export personal data |
| executive_viewer | Can read dashboards and reports | Cannot read raw data tables | Cannot export any data | Cannot modify any record |
| registrant | Can read/write own profile only | Cannot read another registrant's profile | Cannot access embassy workspace | Cannot access any analytics data |

## 3.2 RLS Test Implementation Pattern

// RLS test pattern — Supabase local dev // Test file: __tests__/rls/tenant-isolation.test.ts describe('Tenant Isolation — civis_registrants', () => { // Setup: Create two tenants with one registrant each let tenantA: string, tenantB: string; let registrantA: string, registrantB: string; let tenantAdminA: SupabaseClient; let tenantAdminB: SupabaseClient; beforeAll(async () => { // Create test tenants and registrants via service role // Authenticate as tenant_admin for each tenant }); test('Tenant A admin can read Tenant A registrants', async () => { const { data, error } = await tenantAdminA .from('civis_registrants') .select('id, tenant_id') .eq('tenant_id', tenantA); expect(error).toBeNull(); expect(data?.every(r => r.tenant_id === tenantA)).toBe(true); }); test('Tenant A admin CANNOT read Tenant B registrants', async () => { const { data, error } = await tenantAdminA .from('civis_registrants') .select('id') .eq('tenant_id', tenantB); // RLS should return empty array — not error — for security expect(data).toHaveLength(0); }); test('Cross-tenant ID injection is blocked', async () => { // Attempt to access Tenant B registrant by ID while authenticated as Tenant A const { data } = await tenantAdminA .from('civis_registrants') .select('id') .eq('id', registrantB); expect(data).toHaveLength(0); // RLS blocks — returns empty }); });

## 3.3 Required RLS Test Cases per SQL Pack

- Tenant isolation: admin of Tenant A cannot read any record from Tenant B

- Embassy scope: Embassy Admin of Embassy X cannot read registrants in Embassy Y of the same tenant

- Registrant scope: registrant can only read and update their own profile record

- Analyst restriction: analyst cannot read raw registrant personal data (name, email, phone)

- Audit log immutability: no role can UPDATE or DELETE audit log records

- Consent record integrity: consent records cannot be modified after creation

- Platform admin audit: all platform_admin actions against tenant data generate audit entries

- Economic profile consent gate: economic profile data not readable without verified consent record

# 4. Module Acceptance Criteria

Every module must satisfy all acceptance criteria before it is considered complete for release. Criteria are verified by the QA Lead in collaboration with the Engineering Lead. No module ships until all criteria are confirmed passing.

| Module A — Tenant Management |  |
| --- | --- |
| ☐ | Tenant record created with all required fields populated |
| ☐ | Tenant data is strictly isolated — cross-tenant queries return zero results for all roles |
| ☐ | Tenant settings configurable per deployment tier |
| ☐ | All tenant configuration changes captured in audit log |
| ☐ | Tenant can be suspended and reactivated without data loss |
| Module B — Authentication |  |
| ☐ | Email/password authentication succeeds with valid credentials |
| ☐ | Authentication fails with invalid credentials — no information leakage about which field is wrong |
| ☐ | MFA required for platform_admin, tenant_admin, and embassy_admin roles |
| ☐ | Session expires per configured timeout |
| ☐ | All authentication events (success, failure, MFA) captured in audit log |
| ☐ | Password reset flow delivers time-limited single-use link |
| Module C — Diaspora Registry |  |
| ☐ | Self-registration and administrative registration both functional |
| ☐ | Consent captured before any personal data stored |
| ☐ | Duplicate detection flags potential duplicates for review |
| ☐ | Registration completion rate above 80% in usability testing |
| ☐ | All registrant data tenant-scoped — RLS enforced |
| ☐ | Profile completeness score calculated and stored on registration |
| ☐ | Registration form fully functional in EN and FR |
| ☐ | Document upload metadata stored — no PII in storage path |
| Module D — Embassy Management |  |
| ☐ | Embassy records created with jurisdiction boundaries |
| ☐ | Embassy Admin restricted to registrants within assigned jurisdiction only |
| ☐ | Embassy dashboard reflects real-time registrant and verification metrics |
| ☐ | Registrants correctly associated with embassy coverage area |
| ☐ | All embassy administrative actions captured in audit log |
| Module G — Economic Intelligence |  |
| ☐ | Economic profiles collected only with explicit separate consent |
| ☐ | Economic intelligence dashboards display data source attribution |
| ☐ | Bond readiness score displays methodology summary |
| ☐ | Individual economic data not accessible to analyst role |
| ☐ | Economic profile fields clearly marked as voluntary in registration |
| Module K — Dia AI |  |
| ☐ | Dia query returns structured response with confidence score and methodology |
| ☐ | Dia response time under 5 seconds for standard queries |
| ☐ | Dia never receives raw PII — only aggregated features |
| ☐ | Dia forecast outputs include confidence interval and methodology reference |
| ☐ | Dia executive brief generation available in EN and FR |
| ☐ | Dia insight cards display confidence level and data source |
| ☐ | Dia empty state message displayed when insufficient data |
| Module L — Consent & Privacy |  |
| ☐ | Consent text displayed in registrant's selected language (EN or FR) |
| ☐ | Consent captured before any personal data stored |
| ☐ | Consent record stored with exact text snapshot and timestamp |
| ☐ | Consent withdrawal immediately excludes registrant from analytics |
| ☐ | DSR submission form functional in EN and FR |
| ☐ | DSR workflow routes to Tenant Admin for review |
| Module M — Audit Logs |  |
| ☐ | Every sensitive action generates an audit log entry |
| ☐ | Audit logs are immutable — no UPDATE or DELETE permitted by any role |
| ☐ | Audit logs accessible only to Tenant Admin and Platform Admin |
| ☐ | Audit log export available in CSV and PDF |
| ☐ | All 31 defined audit events captured correctly |

# 5. Performance Benchmarks

All performance benchmarks are measured on the staging environment under simulated load conditions. P50 represents the median response time. P95 represents the 95th percentile — the threshold below which 95% of requests must complete. Benchmark breaches are release blockers unless documented as exceptions by the Engineering Lead.

| Operation | Description | Target (P50) | Acceptable (P95) | Breach Action |
| --- | --- | --- | --- | --- |
| Executive Dashboard Load | Initial page load with all metric cards and primary chart | Under 3 seconds | Under 5 seconds | Above 5 seconds — blocker |
| Global Heat Map Render | Full diaspora distribution map initial render | Under 4 seconds | Under 6 seconds | Above 6 seconds — blocker |
| Dia AI Query Response | Natural language query to structured response returned | Under 5 seconds | Under 8 seconds | Above 10 seconds — blocker |
| Dia Forecast Generation | Full forecast run for one model type | Under 30 seconds | Under 60 seconds | Above 120 seconds — review |
| Executive Brief Generation | Dia executive brief document generation | Under 60 seconds | Under 120 seconds | Above 180 seconds — review |
| Registry List Load | Paginated registrant list — 100 records per page | Under 2 seconds | Under 3 seconds | Above 4 seconds — blocker |
| Report Generation — PDF | Standard ministerial report PDF generation | Under 30 seconds | Under 60 seconds | Above 90 seconds — review |
| Data Export — CSV | CSV export of up to 10,000 records | Under 30 seconds | Under 60 seconds | Above 90 seconds — review |
| Materialized View Refresh | All 8 materialized views refreshed in sequence | Under 60 seconds | Under 120 seconds | Above 180 seconds — investigate |
| Registration Form Submit | Registrant profile submission and confirmation | Under 3 seconds | Under 5 seconds | Above 5 seconds — blocker |
| Authentication Flow | Login to authenticated workspace access | Under 2 seconds | Under 3 seconds | Above 4 seconds — review |

## 5.1 Load Testing Parameters

| Simulated Concurrent Users | 50 concurrent users for dashboard performance. 200 concurrent users for registration portal (reflects campaign launch scenarios). |
| --- | --- |
| Test Data Volume | 50,000 registrant records per tenant. 10 embassies per tenant. 5 years of historical snapshot data. |
| Network Conditions | Standard broadband (50 Mbps). Also tested on 4G mobile simulation (10 Mbps) for registrant portal flows. |
| Geographic Distribution | Tests run from West Africa, Europe, and North America endpoints to simulate real diaspora registration scenarios. |

# 6. Localisation Testing

All platform surfaces must be tested in both English and French before release. Localisation testing covers content rendering, language toggle behaviour, Dia AI language responses, form validation messages, date and number formatting, and error message display.

## 6.1 Localisation Test Checklist

- Language toggle switches all visible content simultaneously without page reload

- Browser locale detection defaults to correct language on first visit

- All navigation labels, buttons, and headings rendered correctly in both languages

- All form field labels, placeholders, and validation messages in selected language

- All error messages displayed in selected language — no untranslated keys visible

- Dia AI query submitted in FR returns French-language response

- Dia AI insight cards display in platform language setting

- Report generation produces output in the language selected at generation time

- Date formatting: EN renders MM/DD/YYYY, FR renders DD/MM/YYYY

- Number formatting: thousand separators and decimal points correct per locale

- Consent text displayed in registrant's selected language

- Empty state messages rendered in selected language

- Audit log export column headers available in EN and FR on request

## 6.2 Localisation E2E Test Scenarios

// Playwright localisation test examples test('FR: Registration form fully displayed in French', async ({ page }) => { await page.goto('/fr/portal/register'); await expect(page.getByLabel('Prenom')).toBeVisible(); await expect(page.getByText('Prenom')).toBeVisible(); await expect(page.getByRole('button', { name: 'Continuer' })).toBeVisible(); }); test('FR: Dia AI query returns French response', async ({ page }) => { await page.goto('/fr/workspace/forecasting'); await page.fill('[data-testid=dia-query-input]', 'Combien de professionnels medicaux sont enregistres en Amerique du Nord?'); await page.click('[data-testid=dia-query-submit]'); const response = await page.textContent('[data-testid=dia-response]'); expect(response).toContain('professionnels'); expect(response).toContain('Confiance:'); }); test('Language toggle switches all content', async ({ page }) => { await page.goto('/en/'); await expect(page.getByText('Request Executive Briefing')).toBeVisible(); await page.click('[data-testid=language-toggle-fr]'); await expect(page.getByText('Demander un Briefing Executif')).toBeVisible(); await expect(page.getByText('Request Executive Briefing')).not.toBeVisible(); });

# 7. Dia AI Testing Standards

Dia AI outputs require specialised testing standards beyond standard software quality checks. The explainability requirement — every Dia output must include confidence score, data source, and methodology reference — must be verified programmatically.

## 7.1 Dia Output Validation Rules

- Every Dia response object must include: response text, confidence_score (0–100), sources array (non-empty), methodology string (non-empty), generated_at timestamp

- Dia must never return a confidence_score above the model's actual statistical confidence

- Dia forecast outputs must include: forecast_value, confidence_interval_low, confidence_interval_high, confidence_score, methodology_reference

- Dia executive briefs must include: sections array, data_sources array, confidence_score, language field matching requested language

- Dia must never include PII in any output — automated scan for name patterns, email patterns, and phone patterns in all Dia outputs

- Dia empty state must be returned when registrant count falls below minimum threshold (500 verified registrants for population forecasting)

## 7.2 Dia Test Scenarios

// Dia AI test cases describe('Dia Output Compliance', () => { test('Every Dia response includes required explainability fields', async () => { const response = await diaService.query({ query: 'How many engineers are registered in Europe?', language: 'en', tenant_id: testTenantId }); expect(response).toHaveProperty('confidence_score'); expect(response).toHaveProperty('sources'); expect(response).toHaveProperty('methodology'); expect(response.sources.length).toBeGreaterThan(0); expect(response.methodology.length).toBeGreaterThan(0); expect(response.confidence_score).toBeGreaterThan(0); expect(response.confidence_score).toBeLessThanOrEqual(100); }); test('Dia never returns PII in response', async () => { const response = await diaService.query({ query: 'List all registered nurses in Texas', language: 'en', tenant_id: testTenantId }); // Dia should return aggregate stats — never individual names expect(response.response).not.toMatch(/[A-Z][a-z]+ [A-Z][a-z]+@/); // email pattern expect(response.response).not.toMatch(/\+?[0-9]{10,}/); // phone pattern }); test('Dia returns empty state for insufficient data', async () => { // Tenant with fewer than 500 verified registrants const response = await diaService.query({ query: 'Population forecast for next 5 years', language: 'en', tenant_id: smallTenantId }); expect(response.insufficient_data).toBe(true); expect(response.response).toContain('Insufficient'); }); });

# 8. Defect Management

## 8.1 Defect Severity Classification

| Priority | Examples | Response Time | Resolution SLA |
| --- | --- | --- | --- |
| P1 — Critical | Platform unavailable or data breach. Cross-tenant data leak. Authentication bypass. Audit log failure. Consent capture failure. | Immediate — same hour. Production deploy blocked. | 4 hours to resolution or workaround. Sovereign client notified within 4 hours. |
| P2 — High | RLS policy incorrectly allows access outside scope. MFA bypass possible. Dia AI outputs PII. Core registration flow broken. | Same business day. All releases blocked. | 24 hours to resolution. Staging deployment halted. |
| P3 — Medium | Performance benchmark breached. Localisation error (wrong language rendered). Report generation failure. Non-critical dashboard error. | Within 3 business days. Included in next sprint. | 7 days to resolution. Staging deployment may proceed with documented exception. |
| P4 — Low | Minor UI inconsistency. Non-breaking API error message. Accessibility issue (non-blocking). Documentation gap. | Next sprint backlog. Prioritised by product team. | Next release cycle. No deployment block. |

## 8.2 Defect Lifecycle

| Identified | Defect logged in GitHub Issues with severity classification, reproduction steps, expected behaviour, and actual behaviour. |
| --- | --- |
| Triaged | Engineering Lead confirms severity classification. P1 and P2 assigned immediately. P3 and P4 added to sprint backlog. |
| In Progress | Assigned engineer implements fix. Corresponding test written to prevent regression. |
| In Review | PR raised. Code review by second engineer. Test coverage verified. QA Lead reviews for P1/P2 fixes. |
| Testing | Fix deployed to staging. QA verifies fix. Original reproduction steps confirmed resolved. Regression tests passing. |
| Closed | Fix deployed to production. Defect closed with resolution notes. Regression test added to permanent test suite. |

# 9. Release Gates

Every Civis release must pass all applicable gates before production deployment. Gates are automated where possible and enforced in the CI/CD pipeline. Manual gates require sign-off from the designated role before the pipeline can proceed.

| Gate | Pass Criteria | When Applied |
| --- | --- | --- |
| Unit Test Gate | All unit tests passing. Coverage at or above 80% for service layer and validators. | CI/CD — every PR |
| Integration Test Gate | All integration tests passing. All API endpoints returning expected responses. RLS policies verified. | CI/CD — every PR |
| RLS Verification Gate | Full RLS test matrix passing. Zero cross-tenant access violations. All eight roles verified. | CI/CD — every SQL pack change |
| E2E Test Gate | All primary user journey tests passing on staging environment. EN and FR flows verified. | Pre-release to staging |
| Performance Gate | All performance benchmarks met. Dashboard under 3s. Dia under 5s. No regression from previous release. | Pre-release |
| Security Scan Gate | No critical or high OWASP findings. Dependency vulnerabilities at low or below. Secrets scan clean. | Pre-release |
| Accessibility Gate | WCAG AA compliance on all new or modified surfaces. axe-core scan clean. | Pre-release |
| Localisation Gate | EN content complete. FR content complete for modified surfaces. Language toggle tested. | Pre-release with FR changes |
| Dia Explainability Gate | All new Dia outputs include confidence score, data source, and methodology reference in both EN and FR. | Pre-release with Dia changes |
| Production Approval Gate | Manual sign-off by Engineering Lead and QA Lead. Staging validation confirmed. Rollback plan documented. | Pre-production deployment |

No release may be deployed to production without passing all applicable gates. The Production Approval Gate — manual sign-off by Engineering Lead and QA Lead — is non-negotiable. Emergency hotfixes for P1 critical defects may follow an expedited process but must still receive Engineering Lead approval and include a documented rollback plan.

# 10. CI/CD Pipeline Quality Integration

## 10.1 Pull Request Pipeline

# GitHub Actions — PR pipeline (runs on every PR to main) name: Civis PR Quality Gate on: [pull_request] jobs: quality-gate: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 - name: Install dependencies run: npm ci - name: TypeScript strict check run: npx tsc --noEmit - name: ESLint run: npx eslint . --max-warnings 0 - name: Unit tests + coverage run: npx vitest run --coverage - name: Coverage threshold check run: npx vitest run --coverage --reporter=json # Fails if service layer coverage below 80% - name: Dependency vulnerability scan run: npm audit --audit-level=high - name: Secrets scan uses: trufflesecurity/trufflehog@v3 - name: Start Supabase local run: npx supabase start - name: Apply SQL packs run: npx supabase db reset - name: Run RLS tests run: npx vitest run __tests__/rls/ # MUST PASS — zero failures permitted

## 10.2 Pre-Release Pipeline

# GitHub Actions — Pre-release pipeline (runs before staging deploy) name: Civis Release Gate on: push: branches: [staging] jobs: release-gate: runs-on: ubuntu-latest steps: - name: All PR gate steps - name: Deploy to staging run: vercel deploy --prebuilt --prod - name: E2E tests — EN run: npx playwright test --project=chromium --grep=@e2e - name: E2E tests — FR run: npx playwright test --project=chromium --grep=@e2e-fr - name: Performance benchmarks run: npx playwright test --grep=@performance # Fails if any benchmark breached - name: Accessibility scan run: npx playwright test --grep=@accessibility - name: Security scan (OWASP ZAP) run: docker run -t owasp/zap2docker-stable zap-baseline.py # Fails on critical or high findings - name: Localisation validation run: npx playwright test --grep=@localisation

# 11. Test Data Management

## 11.1 Test Data Principles

- No real sovereign client data used in testing — ever. Production data may never be copied to development or staging environments.

- Test data seeded programmatically using deterministic factory functions — not manual entry

- Test tenants created with realistic diaspora data volumes — minimum two tenants per test suite to verify isolation

- Test registrants use generated synthetic data only — never real names, emails, or phone numbers

- RLS test suite creates and cleans up all test data in beforeAll and afterAll hooks

- Staging environment seeded with anonymised data derived from data quality requirements — not production records

## 11.2 Test Data Factory Pattern

// Test data factory — /tests/factories/ export const createTestTenant = () => ({ name: `Test Government ${faker.location.country()}`, country_code: faker.location.countryCode(), deployment_tier: 'cloud', status: 'active', default_language: 'en', data_residency_region: 'eu-west-1', }); export const createTestRegistrant = (tenant_id: string) => ({ tenant_id, first_name: faker.person.firstName(), // Synthetic only last_name: faker.person.lastName(), // Synthetic only email: faker.internet.email(), // Synthetic only date_of_birth: faker.date.birthdate().toISOString().split('T')[0], nationality: faker.location.countryCode(), country_of_residence: faker.location.countryCode(), registration_status: 'active', verification_status: 'verified', consent_captured: true, }); // IMPORTANT: faker generates synthetic data — never use real personal data

# 12. Phase-Specific QA Requirements

| Phase 0 — Foundation Setup | Verify: repository structure, environment variables documented, Supabase project accessible, design tokens applied, linting passing. No functional tests yet. |
| --- | --- |
| Phase 1 — Public Platform | Verify: all 8 public pages render in EN and FR, language toggle functional, request demo form submits correctly, no broken links, WCAG AA scan passing. |
| Phase 2 — Auth & Tenant Foundation | Critical: Full RLS test matrix for SQL Packs 1–2. Authentication flows in both languages. MFA enforcement verified. Session expiry tested. |
| Phase 3 — Registry MVP | Full RLS test matrix for SQL Packs 3–5. Registration E2E in EN and FR. Consent capture verified. Audit log entries for all registration events confirmed. |
| Phase 4 — Embassy Workspace | RLS test for embassy jurisdiction scope. Cross-embassy access denied. Embassy dashboard accuracy verified. EmbassyOS stubs return null without error. |
| Phase 5 — Executive Dashboards | Dashboard performance benchmarks. Materialized view accuracy. Dashboard renders correctly across all five ministry variants. All metric cards display correct data. |
| Phase 7 — Dia Forecasting | Dia output explainability validation. PII scan on all Dia responses. Confidence score accuracy. FR Dia responses. Empty state for low-data tenants. |
| Phase 9 — FR Localisation | Full FR localisation test suite. All platform surfaces verified in FR. Francophone terminology review signed off. Date/number formatting verified. |

# 13. Strategic Conclusion

The Civis QA, Testing & Acceptance Framework exists to protect three things: sovereign government trust, citizen personal data, and Afronovation's institutional credibility. No feature is complete without passing tests. No release proceeds without clearing all gates. No RLS failure is acceptable under any timeline pressure.

The framework is designed to scale with the platform — from the first SQL pack through to multi-country sovereign deployments. The RLS test matrix, the Dia explainability validation, and the localisation test suite are not bureaucratic overhead — they are the technical expression of Civis's sovereign trust commitment.

When in doubt about whether a test is necessary, apply one question: if this test did not exist and the code had a bug, what would be the consequence for a sovereign government and its citizens? If the answer is a data breach, a wrong intelligence output, or a minister seeing another country's data — write the test.